Date: 08/26/15

Attendees: Ingrid Troche, Andres M.Cubas

Start time:10:00am

End time: 2:00pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + There was no scrum meeting. The team members and projects were not assigned until the end of the day. The first scrum meeting hasn’t happened yet
* What is planned to be done until the next scrum meeting?
  + Get in contact with team member
  + Get to know team member
  + Get in contact with team mentor
  + Get to know background on project
* What are the hurdles?
  + Waiting to receive team assignment

Second student:

* What was done since the last scrum meeting?
  + First group Meeting
* What is planned to be done until the next scrum meeting?
  + Learned about the project
  + Review Material provided for Professor
  + Review past Senior Project material from last semester
* What are the hurdles?

Date: 08/27/15

Attendees: Ingrid Troche, Andres M.Cubas

Start time:10:00am

End time: 2:00pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + This was the first scrum meeting
* What is planned to be done until the next scrum meeting?
  + Determine the first meeting with mentor
  + Brainstorm personal ideas for project
  + Gather reading material for constructing a web applications of the project type
* What are the hurdles?
  + reading about new aspects of dynamic mathematics

Second student:

* What was done since the last scrum meeting?
  + Learned about the project
  + Review Material provided for Professor
  + Review past Senior Project material from last semester
* What is planned to be done until the next scrum meeting?
  + Collect user stories
  + Working on documentation
  + Develop Backlog
* What are the hurdles?

Date: 08/28/15

Attendees:Andres M.Cubas, Ingrid Troche, Mario Eraso

Start time: 3:30

End time:4:30

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Started Feasibility Analysis documentation
  + Planned first meeting with team mentor
  + Start Requirements Analysis
* What is planned to be done until the next scrum meeting?
  + Finish Feasibility and Project planning
  + Planned next meeting with mentor for a software demonstration
  + Finish Requirements Analysis
* What are the hurdles?
  + Accessing Mingle
  + Requesting FIU host name for project

Second student:

* What was done since the last scrum meeting?
  + Enhance and review user stories
  + Working on documentation
  + Develop Backlog
* What is planned to be done until the next scrum meeting?
  + Documentation
  + Develop Use case model, sequence diagrams
  + Create Mingle Account
* What are the hurdles?
  + Accessing Mingle

Date: 09/01/15

Attendees: Andres M. Cubas, Ingrid Troche

Start time: 10:00 am

End time: 2:00pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Establish tasks for user stories
  + Feasibility Study and Project Plan
  + Requirements Analysis
* What is planned to be done until the next scrum meeting?
  + UML sequence diagrams for register and guest user
  + make Database & design tables
  + UML architecture package diagram
* What are the hurdles?
  + deciding language
  + learning to use mingle
  + setting up server

Second student:

* What was done since the last scrum meeting?
  + User stories
  + Feasibility Study and Project plan
  + Requirements
* What is planned to be done until the next scrum meeting?
  + Mingle user stories
  + Use cases
  + UML Diagram for register account and Guest user
* What are the hurdles?
  + Server
  + Learning how to use mingle software

Date: 09/02/15

Attendees:Ingrid Troche, Andres M Cubas, Mario Eraso

Start time:4:00

End time:5:00

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Documentation
  + User Stories
  + Updated Mingle
  + Requested VM Server
* What is planned to be done until the next scrum meeting?
  + Use Case Diagram, Sequence Diagrams
  + Documentation
  + Research on Java sketchpad
* What are the hurdles?
  + Learning Geometer’s Sketchpad

Second student:

* What was done since the last scrum meeting?
  + Documentation
  + User Stories
  + Mingle
  + Requested VM Server
* What is planned to be done until the next scrum meeting?
  + Use Case Diagram, Sequence Diagram
  + Mingle
  + VM server setup
* What are the hurdles?
  + VM server

Date: 09/03/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:4:00pm

End time:8:00pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Designed Sequence diagram
  + Updated use case diagram
  + Updated scrum meeting minutes
* What is planned to be done until the next scrum meeting?
  + Update Mingle
  + Design more sequence diagram
  + Update documentation
* What are the hurdles?
  + Install VM Server

Second student:

* + What Designed Sequence diagram
  + Updated use case diagram
  + Updated scrum meeting minutes

What is planned to be done until the next scrum meeting?

* + Update Mingle
  + Design more sequence diagram
  + Update documentation
* What are the hurdles?
  + Setting up VM Server

Date: 09/04/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:2:00pm

End time:3:00pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Designed Sequence diagram
  + Updated use case diagram
  + Updated scrum meeting minutes
* What is planned to be done until the next scrum meeting?
  + Update Mingle
  + Design more sequence diagram
  + Update documentation
* What are the hurdles?
  + Setting up the VM Server

Second student:

* What was done since the last scrum meeting?
  + What designed Sequence diagram
  + Updated use case diagram
  + Updated scrum meeting minutes

What is planned to be done until the next scrum meeting?

* + Finished setting the VM Server
  + Design more sequence diagram
  + Code Registration Form
* What are the hurdles?
  + Setting up the VM Server

Date: 09/07/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:12:00pm

End time:6:00pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Learned to use Phpmyadmin graphic user interface for mySQL server
  + Designed the basic database tables for account functionality for the system
* What is planned to be done until the next scrum meeting?
  + Set-up the database with the designed tables
  + Start a relational diagram for documentation
  + properly connect the Phpmyadmin server to the website script.
* What are the hurdles?
  + Creating foreign keys in the Phpmyadmin GUI

Second student:

* What was done since the last scrum meeting?
  + Create website script with login and registration skeleton
  + Create sign-in sequence diagram
  + Create sign-out sequence diagram

What is planned to be done until the next scrum meeting?

* + properly connect website script to database on the server
  + create a way of navigation through the website
  + refine documentation according to the website script made
* What are the hurdles?
  + learning to use Phpmyadmin

Date: 09/08/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:11:00pm

End time:

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Learned to use Phpmyadmin graphic user interface for mySQL server
  + Designed the basic database tables for account functionality for the system
* What is planned to be done until the next scrum meeting?
  + Keep Working on backend for login
  + Work on registration backend
  + Update documentation
* What are the hurdles?
  + Creating foreign keys in the Phpmyadmin GUI

Second student:

* What was done since the last scrum meeting?
  + Learned to use Phpmyadmin graphic user interface for mySQL server
  + Designed the basic database tables for account functionality for the system
* What is planned to be done until the next scrum meeting?
  + Keep Working on backend for login
  + Work on registration backend
  + Update documentation
* What are the hurdles?
  + Creating foreign keys in the Phpmyadmin GUI

Date: 09/09/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:11:00am

End time:

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Learned to use Phpmyadmin graphic user interface for mySQL server
  + Designed the basic database tables for account functionality for the system
* What is planned to be done until the next scrum meeting?
  + Keep Working on backend for login
  + Work on registration backend
  + Update documentation
* What are the hurdles?
  + Creating foreign keys in the Phpmyadmin GUI

Second student:

* What was done since the last scrum meeting?
  + Keep Working on backend for login
  + Work on registration backend
  + Update documentation
* What is planned to be done until the next scrum meeting?
  + Work on registration backend
  + Update documentation
  + Update sequence diagrams
* What are the hurdles?
  + Time Managment

Date: 09/10 /15

Attendees:Ingrid Troche, Andres M. Cubas, Mario Eraso

Start time:4pm

End time: 9pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Learned to use Phpmyadmin graphic user interface for mySQL server
  + Designed the basic database tables for account functionality for the system
* What is planned to be done until the next scrum meeting?
  + Keep Working on backend for login
  + Work on registration backend
  + Update documentation
* What are the hurdles?
  + Creating foreign keys in the Phpmyadmin GUI

Second student:

* What was done since the last scrum meeting?
  + Keep Working on backend for login
  + Work on registration backend
  + Update documentation
* What is planned to be done until the next scrum meeting?
  + Work on registration backend
  + Update documentation
  + Update sequence diagrams
* What are the hurdles?
  + Time Managment

Date: 09/14 /15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:2pm

End time: 4pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Work on registration backend
  + Update documentation
  + Update sequence diagrams
* What is planned to be done until the next scrum meeting?
  + Keep Working on backend for SearchBar
  + Work on sequence diagrams for reset password,select activity,modify account
  + Update documentation
  + Update Mingle
* What are the hurdles?

Second student:

First student:

* What was done since the last scrum meeting?
  + Work on registration backend
  + Update documentation
  + Update sequence diagrams
* What is planned to be done until the next scrum meeting?
  + Keep Working on backend for SearchBar
  + Work on sequence diagrams for reset password,select activity,modify account
  + Update documentation
  + Update Mingle
* What are the hurdles?

Date: 09/15 /15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:3pm

End time: 7pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Update documentation
  + Update Mingle
  + Start working on SearchBar
* What is planned to be done until the next scrum meeting?
  + Update documentation
  + Update mingle
* What are the hurdles?

Second student:

* What was done since the last scrum meeting?
  + Update documentation
  + Update sequence diagrams
* What is planned to be done until the next scrum meeting?
  + Update documentation
  + Update mingle
* What are the hurdles?

Date: 09/16 /15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:10am

End time:

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Keep Working on backend for SearchBar
  + Work on sequence diagrams for reset password,select activity,modify account
  + Update documentation
  + Update Mingle
* What is planned to be done until the next scrum meeting?
  + Create sequence diagram for verify account
  + Create backend for verify account
  + Create backend for reset password
  + Update documentation
  + Update mingle
* What are the hurdles?

Second student:

* What was done since the last scrum meeting?
  + Work on registration backend
  + Update documentation
  + Update sequence diagrams
* What is planned to be done until the next scrum meeting?
  + Create sequence diagram for verify account
  + Create backend for verify account
  + Create backend for reset password
  + Update documentation
  + Update mingle
* What are the hurdles?

Date: 09/17 /15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:3pm

End time: 7:00pm

Minute Taker: Andres Cubas

First student:

* What was done since the last scrum meeting?
  + Backend for SearchBar put to functioning
  + Obtained and installed Geometer’s Sketchpad
  + Designed and created ‘pages’ database table
* What is planned to be done until the next scrum meeting?
  + Research on JSP
* What are the hurdles?

Second student:

First student:

* What was done since the last scrum meeting?
  + Finalized development of resetpassword functionality
  + Started development of email verification
  + Update Documentation
* What is planned to be done until the next scrum meeting?
  + website testing
  + verify email sequence diagram
* What are the hurdles?

Date: 09/21/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:9:00am

End time:12:00pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Designed Sequence diagram
  + Updated use case diagram
  + Updated scrum meeting minutes
* What is planned to be done until the next scrum meeting?
  + Update Mingle
  + Keep working on backend
  + fix bugs
* What are the hurdles?
  + Learning a new language in a fast past

Second student:

* What was done since the last scrum meeting?
  + Designed Sequence diagram
  + Updated use case diagram
  + Updated scrum meeting minutes
* What is planned to be done until the next scrum meeting?
  + Update Mingle
  + Keep working on backend
  + fix bugs
* What are the hurdles?
  + Learning a new language in a fast past

Date: 09/22/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6:00pm

End time: 8:30pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Designed Sequence diagram
  + Updated use case diagram
  + Updated scrum meeting minutes
* What is planned to be done until the next scrum meeting?
  + Selenium Testing
  + Sequence diagram
  + Update Mingle
  + Review jsp
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Second student:

* What was done since the last scrum meeting?
  + Designed Sequence diagram
  + Updated use case diagram
  + Updated scrum meeting minutes
* What is planned to be done until the next scrum meeting?
  + Selenium Testing
  + Sequence diagram
  + Update Mingle
  + Review jsp
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 09/24/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6:30pm

End time: 8:30pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Selenium Testing
  + Sequence diagram
  + Update Mingle
  + Review jsp
* What is planned to be done until the next scrum meeting?
  + Selenium Testing
  + Sequence diagram
  + Update Mingle
  + Review jsp
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Second student:

* What was done since the last scrum meeting?
  + Selenium Testing
  + Sequence diagram
  + Update Mingle
  + Review jsp
* What is planned to be done until the next scrum meeting?
  + Selenium Testing
  + Sequence diagram
  + Update Mingle
  + Review jsp
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 09/28/15

Attendees:Ingrid Troche, Andres M. Cubas,Mario Eraso

Start time:10:00am

End time: 11:00am

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Selenium Testing
  + Sequence diagram
  + Update Mingle
  + Review jsp
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + Update Mingle
  + backend for about Us link, modify account, suggestions link,
  + backend for fun-facts
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Second student:

First student:

* What was done since the last scrum meeting?
  + Selenium Testing
  + Sequence diagram
  + Update Mingle
  + Review jsp
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + Update Mingle
  + backend for about Us link, modify account, suggestions link,
  + backend for fun-facts
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 09/29/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Sequence diagram
  + Update Mingle
  + backend for about Us link, modify account, suggestions link,
  + backend for fun-fact
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + backend for activity
  + backend for fun-facts
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Second student:

First student:

* What was done since the last scrum meeting?
  + Selenium Testing
  + Sequence diagram
  + Update Mingle
  + Review jsp
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + backend for about Us link, modify account, suggestions link,
  + backend for fun-facts
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 09/30/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Sequence diagram
  + Update Mingle
  + backend for about Us link, modify account, suggestions link,
  + backend for fun-fact
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + backend for activity
  + backend for fun-facts
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Second student:

First student:

* What was done since the last scrum meeting?
  + Selenium Testing
  + Sequence diagram
  + Update Mingle
  + Review jsp
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + backend for about Us link, modify account, suggestions link,
  + backend for fun-facts
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 10/01/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + Sequence diagram
  + Front end for about us
  + backend for fun-fact
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + backend for activity
  + backend for fun-facts
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Second student:

First student:

* What was done since the last scrum meeting?
  + Selenium Testing
  + Sequence diagram
  + Update Mingle
  + Review jsp
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + backend for about Us link, modify account, suggestions link,
  + backend for fun-facts
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 10/09/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting?
  + End of sprint presentation
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + backend for activity,fun-facts
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Second student:

* What was done since the last scrum meeting?
  + End of sprint presentation
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + backend for delete account,guest user
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 10/12/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting
  + sequence diagrams
  + update documentation
  + Review code
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + class diagrams
  + backend for activities
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Second student:

* What was done since the last scrum meeting?
  + End of sprint presentation
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + backend for delete account,guest account
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 10/13/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting
  + sequence diagrams
  + update documentation
  + class diagrams
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + class diagrams
  + backend for activities
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Second student:

* What was done since the last scrum meeting?
  + class diagrams
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + backend for delete account,guest account
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 10/14/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting
  + sequence diagrams
  + update documentation
  + Review code
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + class diagrams
  + backend for activities
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Second student:

* What was done since the last scrum meeting?
  + updated mingel
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + backend for delete account,guest account
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 10/15/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student:

* What was done since the last scrum meeting
  + sequence diagrams
  + update documentation
  + Review code
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + class diagrams
  + backend for activities
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Second student:

* What was done since the last scrum meeting?
  + End of sprint presentation
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Sequence diagram
  + backend for delete account,guest account
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 10/19/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + backend for delete account
  + Sequence diagrams for delete account
  + Review code
* What is planned to be done until the next scrum meeting?
  + Sequence diagram for create survey
  + Update database
  + backend for create survey
* What are the hurdles?

Second student:

* What was done since the last scrum meeting?
  + Database for surveys
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Sequence diagrams
  + backend for activities and fun-fact
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 10/19/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 9:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + update database
  + Sequence diagrams for delete account
  + update Mingle
* What is planned to be done until the next scrum meeting?
  + front end for main page
  + Update database
  + backend for create survey
* What are the hurdles?

Second student:

* What was done since the last scrum meeting?
  + Database for surveys
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Sequence diagrams
  + backend for activities and fun-fact
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 10/22/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + Main page for guest users and registered users
  + Sequence diagrams for delete account and create survey
  + update documentation
* What is planned to be done until the next scrum meeting?
  + gather information for sprint 4
  + Update Mingle
* What are the hurdles?

Second student:

* What was done since the last scrum meeting?
  + sequence diagrams for the activities
  + update database
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Plan the next user stories for sprint 5
  + Update Mingle
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 10/26/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + picked next user stories to implementation
  + updated documentation
  + Created sequences diagrams
* What is planned to be done until the next scrum meeting?
  + Work on hashing password backend
  + Update Mingle
  + Update documentation
* What are the hurdles?

Second student: Andres Cubas

* What was done since the last scrum meeting?
  + sequence diagrams for the activities
  + update database
  + update Mingle
* What is planned to be done until the next scrum meeting?
  + Plan the next user stories for sprint 5
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 10/27/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + sequence diagrams
  + update database
  + backend for hashing password
* What is planned to be done until the next scrum meeting?
  + Update documentation
  + Keep working on backend and database for hashing table
  + Start working on backend from counting visitor
* What are the hurdles?

Second student:

* What was done since the last scrum meeting?
  + sequence diagrams for the activities
  + update database
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Plan the next user stories for sprint 5
  + Update Mingle
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 10/28/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + backend for counting visitor and hashing password
  + Sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Class Diagram
  + Update Documentation
  + Start testing
* What are the hurdles?

Second student:

* What was done since the last scrum meeting?
  + sequence diagrams for the activities
  + update database
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Plan the next user stories for sprint 5
  + Update Mingle
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 10/29/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + Main page for guest users and registered users
  + Sequence diagrams for delete account and create survey
  + update documentation
* What is planned to be done until the next scrum meeting?
  + gather information for sprint 4
  + Update Mingle
* What are the hurdles?

Second student:

* What was done since the last scrum meeting?
  + sequence diagrams for the activities
  + update database
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Create first invariant geometry activity java app
  + Update Mingle
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 11/02/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + backend and update database for hit counter
  + backend for rating system
  + update database
* What is planned to be done until the next scrum meeting?
  + work on hashing
  + Diagrams
* What are the hurdles?

Second student: Andres Cubas

* What was done since the last scrum meeting?
  + Create first invariant geometry activity java app
  + Update Mingle
  + update document
* What is planned to be done until the next scrum meeting?
  + embed first invariant geometry activity java app into page
  + Update Mingle
  + update document
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 11/05/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + backend for selected user stories
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + update documentation
  + testing
* What are the hurdles?

Second student: Andres Cubas

* What was done since the last scrum meeting?
  + embed first invariant geometry activity java app into page
  + Update Mingle
  + update document
* What is planned to be done until the next scrum meeting?
  + create error case measures for first invariant geometry activity java app
  + Create second invariant geometry activity java app
  + embed second invariant geometry activity java app into page
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 11/05/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time:6 :00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + backend for selected user stories
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + update documentation
  + testing
* What are the hurdles?

Second student: Andres Cubas

* What was done since the last scrum meeting?
  + create error case measures for first invariant geometry activity java app
  + Create second invariant geometry activity java app
  + embed second invariant geometry activity java app into page
* What is planned to be done until the next scrum meeting?
  + create error case measures for second invariant geometry activity java app
  + Plan the next user stories for sprint 6
  + Update Mingle
* What are the hurdles?
  + Learning about jsp in order to start creating activities for our application

Date: 11/09/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + End of sprint 5
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Gather the next user stories to implement
  + Documentation
* What are the hurdles?

Second student: Andres Cubas

* What was done since the last scrum meeting
  + End of sprint 5
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Gather the next user stories to implement
  + Documentation
* What are the hurdles?

Date: 11/10/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + End of sprint 5
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Start working on sequence diagrams
  + Keep updating documentation
  + Front end for archimedes quiz
* What are the hurdles?

Second student: Andres Cubas

* What was done since the last scrum meeting
  + End of sprint 5
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Gather the next user stories to implement
  + Documentation
* What are the hurdles?

Date: 11/10/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:00pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + Started working on sequence diagrams
  + Keep updating documentation
  + Front end for archimedes quiz
* What is planned to be done until the next scrum meeting?
  + Frontend and backend for archimedes quiz
  + Update Database
* What are the hurdles?

Second student: Andres Cubas

* What was done since the last scrum meeting
  + End of sprint 5
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Gather the next user stories to implement
  + Documentation
* What are the hurdles?

Date: 11/16/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + Started working on sequence diagrams
  + Front end for archimedes quiz
  + frontend and backend for Carl Federich quiz
  + update database
* What is planned to be done until the next scrum meeting?
  + Frontend for Invariant Geometry quiz
  + Update Database
  + Update documentation
* What are the hurdles?

Second student: Andres Cubas

* What was done since the last scrum meeting
  + End of sprint 5
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Gather the next user stories to implement
  + Documentation
* What are the hurdles?

Date: 11/17/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + Started working on sequence diagrams
  + Front end for archimedes quiz
  + frontend and backend for Carl Federich quiz
  + update database
* What is planned to be done until the next scrum meeting?
  + Create Deployment Diagram Database
  + Update documentation
  + Testing
* What are the hurdles?

Second student: Andres Cubas

* What was done since the last scrum meeting
  + End of sprint 5
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Gather the next user stories to implement
  + Documentation
* What are the hurdles?

Date: 11/18/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + Started working on sequence diagrams
  + Front end for archimedes quiz
  + frontend and backend for Carl Federich quiz
  + update database
  + Sequence diagrams
* What is planned to be done until the next scrum meeting?
  + Review code
  + Update documentation
  + Testing
* What are the hurdles?

Second student: Andres Cubas

* What was done since the last scrum meeting
  + End of sprint 5
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Gather the next user stories to implement
  + Documentation
* What are the hurdles?

Date: 11/19/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + Started working on sequence diagrams
  + Front end for archimedes quiz
  + frontend and backend for Carl Federich quiz
  + update database
  + Sequence diagrams
* What is planned to be done until the next scrum meeting?
  + Optimize code
  + Update documentation
  + Testing
* What are the hurdles?

Second student: Andres Cubas

* What was done since the last scrum meeting
  + End of sprint 5
  + sequence diagrams
  + update documentation
* What is planned to be done until the next scrum meeting?
  + Gather the next user stories to implement
  + Documentation
* What are the hurdles?

Date: 11/23/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + Sprint 6 review
* What is planned to be done until the next scrum meeting?
  + Add user stories in Mingle
  + Update documentation
* What are the hurdles?

Second student: Andres Cubas

* What was done since the last scrum meeting
  + Sprint 6 review
* What is planned to be done until the next scrum meeting?
  + Add user stories in Mingle
  + Update documentation
* What are the hurdles?

Date: 11/24/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + Update Documentation
  + Add user stories
* What is planned to be done until the next scrum meeting?
  + Create sequence diagrams
  + Testing
* What are the hurdles?

Second student: Andres Cubas

* What was done since the last scrum meeting
  + Update Documentation
  + Add user stories
* What is planned to be done until the next scrum meeting?
  + Work on code optimization
  + Research in how to move project to server
* What are the hurdles?

Date: 11/25/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:30pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + Update Documentation
  + Testing
* What is planned to be done until the next scrum meeting?
  + Work on documentation
  + Work frontend for hints
  + Work on backend
* What are the hurdles?

Second student: Andres Cubas

* What was done since the last scrum meeting
  + Update Documentation
  + Add user stories
* What is planned to be done until the next scrum meeting?
  + Work on code optimization
  + Moving to server
* What are the hurdles?

Date: 12/03/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:30pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + frontend and backend for hints
  + Testing
* What is planned to be done until the next scrum meeting?
  + Work on documentation
  + Class diagrams
* What are the hurdles?

Second student: Andres Cubas

* What was done since the last scrum meeting
  + Update Documentation
  + fix bugs
* What is planned to be done until the next scrum meeting?
  + fix bugs
  + Integrate pages together
* What are the hurdles?

Date: 12/03/15

Attendees:Ingrid Troche, Andres M. Cubas

Start time: 6:00pm

End time: 11:30pm

Minute Taker: Ingrid Troche

First student: Ingrid Troche

* What was done since the last scrum meeting
  + frontend and backend for hints
  + Testing
* What is planned to be done until the next scrum meeting?
  + Work on documentation
  + Class diagrams
* What are the hurdles?

Second student: Andres Cubas

* What was done since the last scrum meeting
  + Update Documentation
  + fix bugs
* What is planned to be done until the next scrum meeting?
  + fix bugs
  + Integrate pages together
* What are the hurdles?